## Slide 1: Upgrade and IceCube M&O population at Pole for next 4 years
Jim Haugen
March 25, 2019

## Slide 2: Information / Assumptions
IceCube M&O population matches Operational Notice through 20/21 season
Includes Panel recommended increase of 8 to 12 for Drill support in in 19/20 season
Org charts show peak population for each season
Peak will be reached by the end of November and will remain flat until the end of January
C17 is used for moving people between Christchurch, NZ and McMurdo
The C17 airgap is end of November until late January
The 22/23 season Org Chart is based on the IceCube Gen1 population profile used from 2006 to 2010
22/23 M&O for IceCube is reduced from normal scope

## Slide 3
John Kelley
M&O Lead
Dennis Duling
Drill Lead
TBDs
Drillers (10)
TBDs
Subject Matter Experts (6)
Mike Zernick
Quality & Safety Mgr
Winterovers (2)
Proposed Upgrade Project and IceCube M&O On-Ice Org Chart – 19/20 Season
Category / Support | Project | M & O | In-kind | Total
Management | 1 | 0 | 0 | 1
Drill | 8 | 0 | 3 | 11
Deploy | 0 | 0 | 0 | 0
M&O | 0 | 9 | 0 | 9
Total | 9 | 9 | 3 | 21
Revision 20190321
Population Breakdown

## Slide 4
TBD / Farshid Feyzi
On-Ice Lead
Mike Duvernois
M&O Lead
Dennis Duling
Drill Lead
TBDs
Winterovers (2)
TBDs
Drillers (10)
TBDs
Subject Matter Experts (5)
Mike Zernick / TBD
Quality & Safety Mgr
Perry Sandstrom / TBD
Project Engineer
Proposed Upgrade Project and IceCube M&O On-Ice Org Chart – 20/21 Season
Category / Support | Project | M & O | In-kind | Total
Management | 2 | 0 | 0 | 2
Drill | 8 | 0 | 3 | 11
Deploy | 0 | 0 | 0 | 0
CPT/M&O/Eng | 0 | 9 | 0 | 9
Total | 10 | 9 | 3 | 22
Revision 20190325
Population Breakdown

## Slide 5
Albrecht Karle / Farshid Feyzi
On-Ice Lead
Delia Tosi
String Install Lead
John Kelley / Ty DeYoung
CPT/M&O Lead
Dennis Duling
Drill & Shift 1 Lead
TBDs
Winterovers (2)
TBDs
Shift 2 Drillers (7)
TBDs
Shift 1 Drillers (7)
TBD
String Installer (1)
TBDs
Subject Matter Experts (5)
Mike Zernick / Jim Haugen
Quality & Safety Mgr / Logistics
Perry Sandstrom
Project Engineer
Kael Hansen / TBD
PI / Drill & Install Mgr
Proposed Upgrade Project and IceCube M&O On-Ice Org Chart – 21/22 Season
Category / Support | Project | M & O | In-kind | Total
Management | 2 | 0 | 1 | 3
Drill | 12 | 0 | 3 | 15
Deploy | 1 | 0 | 1 | 2
CPT/M&O/Eng | 1 | 8 | 0 | 9
Total | 16 | 8 | 5 | 29
Revision 20190325
Population Breakdown

## Slide 6
Albrecht Karle / Farshid Feyzi
On-Ice Lead
Delia Tosi
String Install Lead
John Kelley / Erik Blaufuss
CPT/Calibration/M&O/C&V/DAQ Lead
Dennis Duling
Drill & Shift 1 Lead
TBD
Drill & Install Mgr
TBDs
Winterovers (2)
TBDs
Shift 2 Drillers (10)
TBDs
Shift 3 Drillers (10)
TBDs
Shift 1 Drillers (9)
TBDs
Core Day String Installers (4)
TBDs
Core Night String Installers (5)
TBDs
Subject Matter Experts (4)
Mike Zernick
Quality & Safety Mgr
Perry Sandstrom
Project Engineer
Proposed Upgrade Project and IceCube M&O On-Ice Org Chart – 22/23 Season
Category / Support | Project | M & O | In-kind | Total
Management | 2 | 0 | 1 | 3
Drill | 15 | 0 | 15 | 30
Deploy | 1 | 0 | 9 | 10
CPT/Cal/M&O/C&V/Eng | 1 | 7 | 0 | 8
Total | 19 | 7 | 25 | 51
Revision 20190321
Population Breakdown

## Slide 7
Chart: IceCube M&O / Upgrade Project Population at South Pole by Season
| 2019 | 2020 | 2021 | 2022
M&O | 9 | 9 | 8 | 7
Project | 9 | 10 | 16 | 19
In-kind | 3 | 3 | 5 | 25
22
21
29
51