IceCube Institutional Memorandum Of Understanding (MOU)

RWTH Aachen

Christopher Wiebusch

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads  Master):      1 (1  0  7  7)

Scope of Work

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | WBS 2.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Coordination | Detector Maintenance & Operations | Computing & Data Management | Data Processing & Simulation | Software | Calibration |  |
| KE | WIEBUSCH, CHRISTOPHER | 2.1.4 Education & Outreach | AIS3 | 0.10 |  |  |  |  |  | 0.10 |
|  | WIEBUSCH, CHRISTOPHER Total |  |  | 0.10 |  |  |  |  |  | 0.10 |
| PD | N.N. |  |  |  |  |  |  |  |  |  |
|  | N.N. |  |  |  |  |  |  |  |  | 0.0 |
| GR | BOETTCHER, JAKOB | 2.2.3 PnF Online | SLOP Filter + Trigger |  | 0.10 |  |  |  |  | 0.10 |
|  |  | 2.5.2. Simulation Software | Monopole Noise Simulation Tool |  |  |  |  | 0.20 |  | 0.20 |
|  |  | 2.2.3. Online Filter | Final level diffuse tests |  | 0.05 |  |  |  |  | 0.05 |
|  | PHILLIPPEN, SASKIA | 2.4.1 Offline Data Production | Moon Sample Processing and Verification |  |  |  | 0.10 |  |  | 0.10 |
|  |  | 2.6.1. Detector Calibration | Geometry Calibration |  |  |  |  |  | 0.10 | 0.10 |
|  | Schumacher, Lisa | 2.5.4 Science Support tools | Skylab maintenance |  |  |  |  | 0.05 |  | 0.05 |
|  |  | 2.4.1. Offline Data Production | HE muondata for IC/Auger/TA coinc. analyses |  |  |  | 0.10 |  |  | 0.10 |
|  | Schaufel, Merlin | 2.1.2 Engineering & R&D support | IceAct Hardware R&D | 0.20 |  |  |  |  |  | 0.20 |
|  |  | 2.5.2 Simulation Software | IceAct/IceCube/IceTop MonteCarlo |  |  |  |  | 0.10 |  | 0.10 |
|  |  | 2.6.1 Detector Calibraton | IceTop & IceCube Calibration with IceAct |  |  |  |  |  | 0.10 | 0.10 |
|  |  | 2.2.6 Surface detectors | IceAct Monitoring |  | 0.10 |  |  |  |  | 0.10 |
|  | Stettner, Jöran | 2.5.4 Science Support tools | NNMFIT tool for diffuse profile likelihood fits |  |  |  |  | 0.05 |  | 0.05 |
|  |  | 2.4.3 Public data products | Millipede scans for HE muondata for IC/Auger/TA coinc. analyses |  |  |  | 0.05 |  |  | 0.05 |
|  |  | 2.4.2 Simulation Production | Simulation production for consistent MC spanning IC-79-IC-86-5 (relevant after pass 2 is completed) |  |  |  | 0.20 |  |  | 0.20 |
|  |  | 2.4.1. Offline Data Production | Diffuse sample production |  |  |  | 0.05 |  |  | 0.05 |
|  |  | 2.4.1 Offline Data Production | Diffuse-sample for PS analyses |  |  |  | 0.05 |  |  | 0.05 |
|  |  | 2.3.4. Distributed Computing Resources | OSG Site RWTH |  |  | 0.05 |  |  |  | 0.10 |
|  | Erik Ganster | 2.3.5.Simulation production | MC Production for global diffuse fit |  |  |  |  |  | 0.20 | 0.20 |
|  |  | 2.5.4 Science Support tools | NNMFIT tool for diffuse profile likelihood fits |  |  |  |  | 0.05 |  | 0.05 |
|  |  | 2.5.2. Simulation Software | Snowstorm MC |  |  |  |  |  | 0.2 | 0.2 |
|  |  | 2.2.3. Online Filter | Final level diffuse tests |  | 0.05 |  |  |  |  | 0.05 |
|  | Lasse Halve | 2.2.4. Detector Monitoring | Detector monitoring shifts contact from Aachen | 0.05 |  |  |  |  |  | 0.05 |
|  |  | 2.1.4 Education & Outreach | Netzwerk Teilchenwelt | 0.05 |  |  |  |  |  | 0.05 |
|  | GR | Detector Monitoring | Detector monitoring shifts |  | 0.12 |  |  |  |  | 0.12 |
|  | GR Total |  |  | 0.30 | 0.42 | 0.05 | 0.55 | 0.45 | 0.60 | 2.37 |
|  | RWTH Total: |  |  | 0.40 | 0.42 | 0.05 | 0.55 | 0.45 | 0.60 | 2.47 |

IceCube Upgrade

| Labor Cat. | Names | WBS L3 | Tasks | WBS 1.1 | WBS 1.2 | WBS 1.3 | WBS 1.4 | WBS 1.5 | WBS 1.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Project Office | Gen2 enhanced hot water drill | DeepIce Sensor Modules | Comms Power Timing (CPT) | Charcterization and Calibration | M&O data Systems Integration |  |
| KE | WIEBUSCH, CHRISTOPHER | 2.1.1. Administration | Acoustic devices coordination | 0.10 |  |  |  |  |  | 0.10 |
|  |  | 2.1.1. Administration | mDOM PMT testing coordination | 0.10 |  |  |  |  |  | 0.10 |
|  | WIEBUSCH, CHRISTOPHER Total |  |  | 0.20 |  |  |  |  |  | 0.20 |
| PD |  |  |  |  |  |  |  |  |  |  |
| GR | Halve, Lasse | 1.3.1. mDOM | PMT aceptance tests(mDOM) |  |  | 0.50 |  |  |  | 0.50 |
|  | Zierke, Simon | 1.3.3. pDOM | Acoustic receivers |  |  | 0.05 |  |  |  | 0.05 |
|  | Heinen, Dirk | 1.5.3 array calibration | Acoustc calibration system |  |  | 0.05 |  |  |  | 0.05 |
|  | Weinstock, Lars | 1.3.5 Special devices | Acoustic Pingers |  |  | 0.30 |  |  |  | 0.30 |
|  | GR Total |  |  |  |  | 0.90 |  | 0.30 |  | 1.20 |
|  | RWTH Total: |  |  | 0.20 |  | 0.90 |  | 0.30 |  | 1.40 |

Master Students M&O Contribution:

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | WBS 2.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Coordination | Detector Maintenance & Operations | Computing & Data Management | Data Processing & Simulation | Software | Calibration |  |
| Master |  |  |  |  |  |  |  |  |  |  |
|  | DHARANI, Sukeerti, Jakob | 2.4.2. Simulation Production | Monopole Simulation |  |  |  | 0.10 |  |  | 0.10 |
|  | Merz, Johannes | 2.4.1 Offline Data Production | Moon Sample Processing |  |  |  | 0.10 |  |  | 0.10 |
|  |  | 2.4.2 Simulation Production | Moon Filter Monte Carlo |  |  |  | 0.10 |  |  | 0.10 |
|  | Hauser, Simon | 2.4.1 Offline Data production | Processing of AIRS Temperature data |  |  |  | 0.10 |  |  | 0.10 |
|  | POPOVYCH, Yuriy | 2.1.2 Engineering & R&D support | IceAct DAQ and Camera | 0.10 |  |  |  |  |  | 0.10 |
|  | TISCHBEIN, Franziska | 2.4.2 Simulation Production | IceAct Electronic Monte Carlo |  |  |  | 0.10 |  |  | 0.10 |
|  | Master Students Total |  |  | 0.10 |  |  | 0.50 |  |  | 0.60 |

| Labor Cat. | Names | WBS L3 | Tasks | WBS 1.1 | WBS 1.2 | WBS 1.3 | WBS 1.4 | WBS 1.5 | WBS 1.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Project Office | Gen2 enhanced hot water drill | DeepIce Sensor Modules | Comms Power Timing (CPT) | Charcterization and Calibration | M&O data Systems Integration |  |
| Master | SCHARF, Max | 1.3.5 Special devices | Acoustic Pingers |  |  | 0.20 |  |  |  | 0.20 |
|  | KELLERMANN, Moritz | 1.3.3. pDOM | Acoustic receivers |  |  | 0.20 |  |  |  | 0.20 |
|  | Master Students Total |  |  |  |  | 0.40 |  |  |  | 0.40 |

Faculty:

Christopher Wiebusch

Scientists and Post Docs:

Presently none

Ph.D. Students:

Lisa Schumacher    	Auger,TA,IceCube Correlation and angular correlation analysis

Jöran Stettner	Multi year diffuse analysis

Merlin Schaufel	IceAct

Lasse Halve	        mDOM (PMTs) & Nu nubar flux measurement

Erik Ganster	        Global Diffuse Analysis (tbd)

Jakob Boettcher		Atmospheric neutrinos, diffuse analysis, monopoles

Saskia Philippen		Geometry calibration, Moon, t.b.d.

Non-signing Scientists/Engineers

Dirk Heinen		Acoustic Calibration System
	Simon Zierke		Acoustic Calibration System

Lars Weinstock	Acoustic Calibration System

Jürgen Borowka	Acoustic Calibration System

Diploma/Master Students

Moritz Kellermann	Acoustic receivers

Philipp Fuerst		Diffuse Analysis

Sukee Dharani		SLOP monopoles

Simon Hauser		Seasonal variations atmospheric neutrinos

Yuriy Popovych		IceAct

Max Scharf		Acoustic Module

Franziska Tischbein	IceAct

Computing Resources

|  | 2020 |  |  |
| --- | --- | --- | --- |
|  | CPU Cluster | GPU Cluster | Dedicated GPU Mashine |
| Pledged resources in the IceCube common cluster | ~28800 (shared resources) | 1200 CPU cores and 100 GPUs (shared resources) | 2 (dedicated resources) |

CPU Cluster:  NEC HPC1812Rg-2 Intel Broadwell EP E5-2650v4 @ 2.2GHz, Intel HNS2600BPB Intel Skylake Platinum 8160 @ 2.1 GHz

GPU Cluster: Supermicro 1029GQ-TVRT-01  Intel Skylake Platinum 8160@2.1  2x Tesla V100, NEC HPC1812Rg-2 Intel Broadwell EP E5-2650v4@2.2GHz 2x Tesla P100

Dedicated Mashine: NEC GPS 12G4Rg-1, 2 x Tesla P100, CPU E5-2650v4 @ 2.2 GHz