IceCube Institutional Memorandum Of Understanding (MOU)

KIT – Karlsruhe Institute of Technology

Andreas Haungs

Ph.D Scientists (2 Faculty  5 Scientist/Post Doc   1 researcher   3 Grads):     6 (2  4  1  3)

Scope of Work

| Labor Cat. | Names | WBS Level 3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | WBS 2.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Coordination | Detector Maintenance & Operations | Computing & Data Management | Data Processing & Simulation | Software | Calibration |  |
| KE | Andreas Haungs | Administration | Coordination | 0.10 |  |  |  |  |  | 0.10 |
|  |  | Surface Detector | Co-task leader scintillators |  | 0.10 |  |  |  |  | 0.10 |
|  | HAUNGS, ANDREAS Total |  |  | 0.10 | 0.10 |  |  |  |  | 0.20 |
|  | Ralph Engel | Administration | Coordination | 0.10 |  |  |  |  |  | 0.10 |
|  | ENGEL, RALPH Total |  |  | 0.10 |  |  |  |  |  | 0.10 |
| SC | Harald Schieler | Surface Detector | Construction (scintillator) |  | 0.10 |  |  |  |  | 0.10 |
|  | SCHIELER, HARALD Total |  |  |  | 0.10 |  |  |  |  | 0.10 |
|  | Donghwa Kang | Computing & Data management | Middleware Setup |  |  | 0.15 |  |  |  | 0.15 |
|  |  | Simulation production | Surface simulations |  |  |  | 0.15 |  |  | 0.15 |
|  | KANG, DONGHWA Total |  |  |  |  | 0.15 | 0.15 |  |  | 0.30 |
| SC (not graduated) | Weindl | Surface Detector Operations | DAQ surface |  | 0.30 |  |  |  |  | 0.30 |
|  |  | Simulation Software | Software surface |  |  |  |  | 0.15 |  | 0.15 |
|  | WEINDL, ANDREAS Total |  |  |  | 0.30 |  |  | 0.15 |  | 0.45 |
| PO | Agnieszka Lesczcynska | Simulation Production, Software | Validation and Monitoring data sets |  |  |  | 0.20 |  |  | 0.20 |
|  | LESCZCYNSKA, AGNIESZKA Total |  |  |  |  |  | 0.20 |  |  | 0.20 |
| PO | Hrvoje Dujmovic | Surface Detector Operations | Radio operation |  | 0.30 |  |  |  |  | 0.30 |
|  | DUJMOVIC, HRVOJE Total |  |  |  | 0.30 |  |  |  |  | 0.30 |
| PO | Thomas Huber | Surface Detector Operations | Scintillator operation |  | 0.30 |  |  |  |  | 0.30 |
|  | HUBER, THOMAS Total |  |  |  | 0.30 |  |  |  |  | 0.30 |
| GR | Paras Koundal | Surface Detector | Scintillator operation |  |  |  |  | 0.20 |  | 0.20 |
|  | Marie Oehler | Surface Detector | Scintillator operation |  | 0.20 |  |  |  |  | 0.20 |
|  | Roxanne Turcotte | Surface Detector | Radio operation |  | 0.20 |  |  |  |  | 0.20 |
|  | GR Total |  |  |  | 0.40 |  |  | 0.20 |  | 0.60 |
| KIT Total |  |  |  | 0.20 | 1.50 | 0.15 | 0.35 | 0.35 |  | 2.55 |

Upgrade:

| Labor Cat. | Names | WBS L3 | Tasks | Funds Source | WBS 1.1 | WBS 1.2 | WBS 1.3 | WBS 1.4 | WBS 1.5 | WBS 1.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Project Office | Gen2 EHWD | Deep Ice Sensor Modules | Comms Power Timing | Calibration and Characterization | M&O Data Systems Integration |  |
| SC | Schieler, Harald | 1.3.1 mDOM | PMT characterization | Inst. In-Kind |  |  | 0.20 |  |  |  | 0.20 |
|  | Schieler, Harald Total |  |  |  |  |  | 0.20 |  |  |  | 0.20 |
| KIT Total |  |  |  |  |  |  |  |  |  |  | 0.20 |

Faculty:

HAUNGS  	Enhancement of surface array, cosmic ray analysis, R&D for Gen2

Co-task leader ‘Scintillators’

ENGEL  	Multi-Messenger Physics with IceCube

Scientists and Post Docs:

SCHIELER	Coordination of Hardware Contribution at KIT and DAQ systems; PMTs for mDOM

KANG 	Surface analysis (cosmic ray composition, gamma ray search); cosmic ray simulations

LESCZCYNSKA Surface and Veto physics; data analysis; reconstruction software development; simulations (from June 2020)

DUJMOVIC	Postdoc ERC, surface radio array

HUBER		Surface Scintillator array, operation and calibration (from July 2020)

Scientists (non-graduated)

WEINDL	DAQ systems (IceTaxi, Radio enhancement) Software development, Detector and data monitoring

Grad Students:

KOUNDAL	Surface Data reconstruction

OEHLER	Development of hybrid surface array, hard- and software

TURCOTTE	PhD ERC – Ice Surface Radio

Computing Resources

|  | 2020 |  | 2021 |  |
| --- | --- | --- | --- | --- |
|  | CPU Cores | GPU Cards | CPU Cores | GPU Cards |
| Pledged resources in the IceCube common cluster (local and shared with Auger group) | 200 cores | 2x2 NVIDIA TESLA V100 32GB | Evaluated in summer 2019 | Evaluated in summer 2019 |
| Access to GridKA (Tier 1) & large-scale BW- cluster | 200-300 cores | matter of negotiation | 400 cores | matter of negotiation |